PROJECT TITAN

Configuration Management and Revision History

| Document Number | TITAN-CFG-001 |
| --- | --- |
| Revision | A |
| Author | Michael Lozada-Longog |
| Date | July 2026 |
| Status | Released - Educational Engineering Project |

EDUCATIONAL USE NOTICE

Project TITAN is an educational engineering design project. It is not a clinical device, regulatory submission, or product approved for human use.

# Document Control

| Revision | Date | Description | Author |
| --- | --- | --- | --- |
| A | July 2026 | Initial configuration-management and revision-history release. | Michael Lozada-Longog |

# 1. Purpose

Defines naming, revision, release, and change-control conventions for Project TITAN artifacts.

# 2. Configuration Items

| CI ID | Configuration Item | Control Method |
| --- | --- | --- |
| CI-001 | Master Fusion 360 assembly | Versioned cloud design; released snapshot export |
| CI-002 | Individual component drawings | Document number and revision |
| CI-003 | Static FEA study and result images | Study name, load-case name, dated screenshots |
| CI-004 | Engineering design report | Controlled PDF |
| CI-005 | Engineering documentation suite | Document number, revision, status |
| CI-006 | Future prototype BOM and test records | Revision-controlled spreadsheet/report |

# 3. Revision Convention

Alphabetic revisions (A, B, C...) denote controlled document/design releases. Working files may use incremental Fusion versions, but portfolio evidence should identify the released revision and date.

# 4. Reconstructed Project Revision History

| Rev | Change | Disposition |
| --- | --- | --- |
| A | Initial plate/frame concept and parametric geometry | Historical baseline |
| B | Shaft and bearing integration | Historical baseline |
| C | Spacer and alignment corrections | Historical baseline |
| D | Joint/constraint cleanup and assembly stabilization | Historical baseline |
| E | Individual drawing package completed | Historical baseline |
| F | Single-plate FEA completed | Historical baseline |
| G | Full-assembly FEA contacts and constraints corrected | Historical baseline |
| H | Bearing loads moved to bearing inner cylindrical surfaces | Current validated setup |
| I | Mesh refinement and latest FEA result capture | Current baseline |
| J | Engineering documentation suite assembled | This release |

# 5. Open Change Items

Audit the exact Fusion material assigned to every load-bearing component.

Define actual bearing part number, fit, and retention method.

Define fastener grades, thread engagement, and torque.

Complete prototype and experimental test correlation.

# 6. Change-Control Workflow

Identify issue -> document proposed change -> evaluate affected requirements/risks/drawings/FEA -> implement in a new version -> rerun affected verification -> release updated documents and archive superseded evidence.